DR Prepper

Wholesale Ordering Portal

Vue 3  →  React 18

Frontend Migration Plan

| Author | Raphael Martinez |
| --- | --- |
| Branch | raphael-martinez-branch |
| Base | master |
| Repository | crynxmartinez/dr-prepper---assignment |
| Date | March 23, 2026 |
| Status | Draft — Migration in Progress |

# 1. Overview

This document describes the complete plan for migrating the DR Prepper B2B Wholesale Ordering Portal frontend from Vue 3 (Options API) to React 18. The Express/Prisma backend, all API endpoints, database schema, and environment configuration remain completely untouched throughout this migration.

The portal is a B2B wholesale ordering system used by buyers to browse products, manage a cart, place orders, track order history, and manage their account. An admin panel provides product management, customer management, bulk editing, and activity logs.

## 1.1 Scope

- Frontend source files: all src/**/*.vue → src/**/*.jsx

- Build configuration: vite.config.js plugin swap only

- Dependency changes: remove Vue packages, add React packages

- State management: App.vue God Component → React Context + useReducer

- Drag and drop: vue-draggable-next → @dnd-kit/sortable

## 1.2 Out of Scope

- server.js — Express backend (no changes)

- prisma/ — database schema and seed scripts (no changes)

- All /api/ endpoints (no changes)

- .env configuration (no changes)

- public/ static assets and uploaded product images (no changes)

- SQL migration files in sql/ (no changes)

# 2. Current Architecture (Vue 3)

## 2.1 Technology Stack

| Layer | Technology | Version |
| --- | --- | --- |
| Frontend Framework | Vue 3 (Options API) | ^3.3.0 |
| Build Tool | Vite | ^5.0.0 |
| Backend | Express.js | ^4.18.2 |
| Database ORM | Prisma | ^5.22.0 |
| Database | PostgreSQL | latest |
| Auth | JWT (jsonwebtoken) | ^9.0.3 |
| File Uploads | Multer | ^2.1.1 |
| Drag & Drop | vue-draggable-next | ^2.3.0 |

## 2.2 Frontend Structure

The frontend has no router and no state management library. All application state lives in a single App.vue "God Component" which passes data to child components via props and receives updates via custom events ($emit).

- No vue-router — navigation uses an activePage state variable and conditional rendering

- No Vuex/Pinia — all state managed in App.vue data() and computed properties

- 13 single-file components (.vue) with co-located template, script, and style

- All CSS is custom vanilla CSS (no Tailwind) — fully reusable in React

## 2.3 Component Inventory

| Component | Role | Complexity |
| --- | --- | --- |
| App.vue | Main shell, global state, nav, all page layout | High |
| Login.vue | Auth form, password reset request | Medium |
| AdminPortal.vue | Admin suite container with drag-and-drop | High |
| AdminDashboard.vue | Stats, metrics, activity logs | Medium |
| BulkEditView.vue | Rapid bulk inventory editor | Medium |
| ProductGrid.vue | Product grid display with scale control | Medium |
| ProductCard.vue | Single product card with cart/fav actions | Low |
| CategoryList.vue | Hierarchical category tree sidebar | Medium |
| CategorySidebar.vue | Sidebar wrapper for CategoryList | Low |
| CategoryView.vue | Products grouped by category | Medium |
| CartItem.vue | Individual cart line item | Low |
| CartOverlay.vue | Mobile cart slide-up overlay | Low |
| OrderConfirmModal.vue | Order placement confirmation dialog | Low |

# 3. Target Architecture (React 18)

## 3.1 Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend Framework | React 18 | Hooks-based, functional components |
| Build Tool | Vite (unchanged) | Swap @vitejs/plugin-vue → @vitejs/plugin-react |
| State Management | React Context + useReducer | No Redux — mirrors existing pattern |
| Drag & Drop | @dnd-kit/sortable | Replaces vue-draggable-next |
| Component Format | .jsx files | Plain JavaScript, no TypeScript |
| CSS | src/index.css | All existing CSS reused as-is |

## 3.2 State Architecture

The centralized state from App.vue is preserved but restructured into React primitives:

- AppContext.jsx — provides global state (auth, cart, products, favorites, orders, UI state)

- useReducer for complex state transitions (cart operations, auth, page navigation)

- Custom hooks extract domain logic: useAuth.js, useCart.js

- All fetch calls to /api/ remain identical — only the calling mechanism changes

## 3.3 File Mapping

| Vue File | React File | Migration Type |
| --- | --- | --- |
| src/main.js | src/main.jsx | createApp → createRoot |
| src/App.vue | src/App.jsx | State → Context, template → JSX |
| src/components/Login.vue | src/components/Login.jsx | Direct 1:1 |
| src/components/ProductCard.vue | src/components/ProductCard.jsx | Direct 1:1 |
| src/components/ProductGrid.vue | src/components/ProductGrid.jsx | Direct 1:1 |
| src/components/CategoryList.vue | src/components/CategoryList.jsx | Direct 1:1 |
| src/components/CategorySidebar.vue | src/components/CategorySidebar.jsx | Direct 1:1 |
| src/components/CategoryView.vue | src/components/CategoryView.jsx | Direct 1:1 |
| src/components/CartItem.vue | src/components/CartItem.jsx | Direct 1:1 |
| src/components/CartOverlay.vue | src/components/CartOverlay.jsx | Direct 1:1 |
| src/components/OrderConfirmModal.vue | src/components/OrderConfirmModal.jsx | Direct 1:1 |
| src/components/AdminPortal.vue | src/components/AdminPortal.jsx | Swap drag library |
| src/components/AdminDashboard.vue | src/components/AdminDashboard.jsx | Direct 1:1 |
| src/components/BulkEditView.vue | src/components/BulkEditView.jsx | Direct 1:1 |
| (new) | src/context/AppContext.jsx | Global state provider |
| (new) | src/hooks/useAuth.js | Auth logic extracted |
| (new) | src/hooks/useCart.js | Cart logic extracted |

# 4. Dependency Changes

## 4.1 Remove

| Package | Reason |
| --- | --- |
| vue | Replaced by React |
| @vitejs/plugin-vue | Replaced by @vitejs/plugin-react |
| vue-draggable-next | Replaced by @dnd-kit/sortable |

## 4.2 Add

| Package | Purpose |
| --- | --- |
| react | Core React library |
| react-dom | DOM rendering (createRoot) |
| @vitejs/plugin-react | Vite plugin for JSX/React Fast Refresh |
| @dnd-kit/core | Drag and drop core primitives |
| @dnd-kit/sortable | Sortable list abstraction |
| @dnd-kit/utilities | DnD utility helpers |

## 4.3 Unchanged

- express, prisma, @prisma/client, pg — backend unchanged

- bcrypt, jsonwebtoken, multer, nodemailer — backend unchanged

- vite — only plugin config changes

- All devDependencies except the Vue plugin

# 5. Vue → React Syntax Translation Reference

| Vue 3 (Options API) | React 18 Equivalent |
| --- | --- |
| data() { return { x } } | const [x, setX] = useState(...) |
| computed: { y() { ... } } | const y = useMemo(() => ..., [deps]) |
| methods: { fn() { ... } } | function fn() { ... } |
| mounted() { ... } | useEffect(() => { ... }, []) |
| v-if="cond" | {cond && <Component />} |
| v-for="item in list" | {list.map(item => <Comp key={item.id} />)} |
| v-model="val" | value={val} onChange={e => setVal(e.target.value)} |
| v-model.number="val" | value={val} onChange={e => setVal(Number(e.target.value))} |
| @click="fn" | onClick={fn} |
| :class="['a', { b: cond }]" | className={`a${cond ? ' b' : ''}`} |
| :style="{ color: x }" | style={{ color: x }} |
| $emit('event', data) | Pass onEvent={fn} as prop, call fn(data) |
| @click.stop | onClick={e => { e.stopPropagation(); fn() }} |
| v-if + v-else | cond ? <A /> : <B /> |

# 6. Migration Phases

## Phase 1 — Project Setup

- Remove Vue devDependencies from package.json

- Add React and @dnd-kit dependencies

- Update vite.config.js: swap vue() plugin → react() plugin

- Update index.html entry point: main.js → main.jsx

## Phase 2 — Global State (Context)

- Create src/context/AppContext.jsx with all state from App.vue data()

  - isLoggedIn, userRole, activePage, products, categories

  - cartItems, favorites, orders, selectedProduct, viewMode

  - UI state: sidebarOpen, productSheetOpen, toastVisible, etc.

- Implement useReducer for cart and auth state transitions

- Create src/hooks/useAuth.js — handleLogin, signOut, loadProfile

- Create src/hooks/useCart.js — addToCart, removeFromCart, clearCart, submitOrder

## Phase 3 — Entry Point + App Shell

- Rewrite src/main.jsx — ReactDOM.createRoot with AppProvider wrapper

- Rewrite src/App.jsx — consume AppContext, JSX layout, conditional rendering

- Move <style> block from App.vue → src/index.css

- Translate all Vue template directives to JSX equivalents

- Translate computed properties → useMemo

- Translate mounted() → useEffect with empty dependency array

## Phase 4 — Customer-Facing Components

Migrate in dependency order (leaf components first):

- Login.jsx — form state with useState, fetch calls unchanged

- ProductCard.jsx — props-driven, no internal state

- CartItem.jsx — props-driven display component

- ProductGrid.jsx — maps products array to ProductCard

- CategoryList.jsx — recursive category tree

- CategorySidebar.jsx — wraps CategoryList

- CategoryView.jsx — products grouped by category

- CartOverlay.jsx — mobile slide-up cart modal

- OrderConfirmModal.jsx — order confirmation dialog

## Phase 5 — Admin Components

- AdminDashboard.jsx — stats and metrics display

- BulkEditView.jsx — table with inline editing via useState

- AdminPortal.jsx — replace vue-draggable-next with @dnd-kit/sortable

  - Wrap sortable lists in <DndContext> + <SortableContext>

  - Use useSortable hook per item

## Phase 6 — Cleanup & Validation

- Delete all *.vue files from src/

- Delete src/main.js

- Run npm run build — verify Vite compiles with zero errors

- Smoke-test all user flows end-to-end

# 7. Definition of Done

| Checkpoint | Verification |
| --- | --- |
| npm run build succeeds | Zero errors, output in public/ |
| No .vue files remain in src/ | Directory listing confirms |
| Login / logout flow works | JWT stored in localStorage, role-based view |
| Product catalog loads and filters | Category sidebar, search, grid/category view |
| Cart add / remove / place order | End-to-end order creation via /api/orders |
| Favorites toggle persists | POST/DELETE /api/favorites works |
| Admin panel loads | AdminPortal renders for admin role |
| Drag-and-drop reordering works | @dnd-kit sortable list functional |
| Mobile responsive layout unchanged | Bottom nav, cart overlay, sidebar on mobile |
| Backend server.js unchanged | Git diff confirms zero backend changes |

# 8. Branch Information

| Field | Value |
| --- | --- |
| Branch Name | raphael-martinez-branch |
| Author | Raphael Martinez |
| Base Branch | master |
| Repository | https://github.com/crynxmartinez/dr-prepper---assignment |
| Organization Repo | https://github.com/drprepperusa-org/dpu-wholesale-prepper |
| PR Status | Draft — migration in progress |
| Migration Type | Frontend only (Vue 3 → React 18) |

This branch is a fork contribution targeting the drprepperusa-org organization repository. The branch will be submitted as a Draft Pull Request once the migration implementation is complete.